MAGNUS HMS — MVP 1

UI/UX Design Walkthrough — Client Review & Feedback

Review of: “MVP 1 UI/UX Design Walkthrough” (107 pages, 106 screens, 18 clusters, generated 2026-07-17) and “Magnus HMS MVP Scope Selection Checklist” (2026-06-20).

Prepared by: Magnus Diagnostics — for NUMINACORE Private Limited

Date: 25 July 2026     Status: For discussion — input to Phase 0 design sign-off

Target stack (for context): Java (Spring) backend, React frontend. MVP 1 = 6-month radiology-first pilot, single branch/controlled branch group, India (DPDP / PC-PNDT / AERB / GST).

How to read this document: Section 3 tests the design against real-world clinic scenarios. Sections 4–6 are the change requests, ranked P1 (must fix before build), P2 (fix within MVP 1), P3 (design note / roadmap). Section 8 lists SLAs to bake into the design. Section 9 lists foundation items to lock now so future modules (LIS, portal, IPD, AI, SaaS) never force a rebuild of this core.

# 1. Executive summary

Overall verdict: this is a strong, unusually mature Phase-0 design artifact. The privacy/audit posture (DPDP-aligned consent, access logging, step-up identity confirmation, tamper-evident records), the scope tagging per screen (MVP1-CORE / Conditional / Post-MVP1), the India-specific coverage (PC-PNDT Form F, DLT SMS, ABHA placeholders, GST setup) and the deliberate error/edge-state design in several clusters are well above typical HMS vendor output. We want to keep this direction.

However, the review found material issues that must be resolved before design sign-off:

- 7 statutory/compliance defects — including Form F without patient signature capture, the PC-PNDT monthly submission screen tagged as cuttable, a pre-ticked statutory declaration, hard deletion of patient data on organisation close (conflicts with retention law), and missing GST essentials (GSTIN on letterhead, credit notes, consistent invoice numbering).

- 6 patient-safety gaps — the critical-results loop has no send action, no addendum flagging and no referrer acknowledgement surface; safety gates (contrast screening, consent, Form F) are invisible on the technician worklist; prior studies from other branches are blocked from the reading radiologist; duplicate orders are undetected (the deck itself demonstrates this failure); wrong-patient image rebinding is a single checkbox; there is no patient merge tool.

- 5 scope-tag inversions — screens tagged Conditional/Post-MVP1 that MVP1-CORE flows depend on (exception queues, monthly Form F submission, report templates admin, retention schedules, payer master).

- ~14 recurring workflow dead-ends — synchronous-only second-approver flows, undesigned UPI-pending recovery, orphaned print-at-counter fallback, missing SLA-breach/overdue states across every countdown in the product, and near-total absence of loading/offline/error states outside 4 screens.

- 12 net-new screens/states recommended within MVP 1 limits (Section 7) and a set of foundation asks (Section 9) that cost little now but prevent core rework when LIS, portals, IPD and AI arrive.

None of this requires expanding MVP 1 business scope. Almost every item is either a missing state on an existing screen, a re-tag, or a small net-new surface that an MVP1-CORE flow already assumes exists.

# 2. What is strong — keep and standardise

- Consistent audit and access-log affordances on every screen (“this action is recorded”, AUTH-xxxx references) — make this a design-system component and keep it.

- DPDP modelling is genuinely good: purpose-wise consent with withdraw-parity (AD-S4), append-only versioning, deletion pipeline with partial/refused outcomes and patient-facing reasons (GV-S3), breach runbook with statutory clocks (GV-S4), support-session attribution with visible banner (PL-S5).

- Scope legend per screen (MVP1-CORE / Conditional / Post-MVP1) makes scope negotiation concrete — this document uses it throughout.

- Regulated-workflow awareness: Form F gating, foetal-sex non-disclosure, regulated procedure badges, AI screens correctly framed as “AI assists, radiologist decides” with consent-scoped scoring and unverified-content colour coding.

- Error/edge-state craft where it exists is excellent — RT-S2 (partial image receipt), RT-S4 (reconciliation), AU-S1/S4/S5/S6 (auth failure/lockout/recovery), NT-S2 (template linting, DLT) should be the bar for every cluster.

- Front-office privacy details: token-only public displays, names-on-board as an approved setting, synthetic test prints, no-PHI message templates.

- Offline-first messaging on front-office screens matches the checklist's offline-first foundation items (#13, #14).

- WCAG 2.1 AA intent, screen-reader table alternatives for charts, dual-timezone timestamps in several places.

# 3. Real-world scenario walkthroughs

We walked 20 day-in-the-life scenarios of an Indian radiology diagnostics chain through the 106 screens. Verdict scale: Covered = flow completes end-to-end; Partial = completes with friction or an undesigned step; Gap = flow dead-ends or a required page/state does not exist.

| # | Scenario | Screens exercised | Verdict | What is missing |
| --- | --- | --- | --- | --- |
| 1 | Walk-in patient, X-ray, pays cash, takes printed report same day | FO-S2/S3/S5, RT-S3, RT-S1/S2, RR-S1/S4, BL-S2/S3/S4 | Partial | No visit/encounter thread linking registration → order → invoice → report; no cash-drawer/end-of-day reconciliation; report handover at counter (print queue) is referenced (NT-S3) but no screen owns it. |
| 2 | Booked contrast CT; patient has no recent creatinine result | FO-S4, CS-S1, RT-S1 | Gap | eGFR is required with no “no result available” pathway — form dead-ends; screening status invisible on RT-S1; a technologist can emergency-override a Blocked decision without physician countersign. |
| 3 | Pregnant patient, obstetric ultrasound (PC-PNDT) | RT-S3, IR-S1, RR-S3/S4, IR-S2 | Gap | Form F has no patient signature capture (statutory); non-disclosure declaration arrives pre-ticked (RR-S3); monthly submission IR-S2 tagged Conditional; Form F block not surfaced on technician worklist. |
| 4 | STAT head CT at 21:00, acute bleed found, referring doctor unreachable | RR-S1, RR-S4, RR-S6 | Gap | RR-S6 “Unnotified” row has no send action; no owner/alarm when ack window lapses off-shift; Tier-2 dead-end if unconfigured; no patient-directed path for self-referred walk-ins; referrer ack surface (Results inbox) is “SOON”. |
| 5 | Patient complains report never arrived | GR-S1/S2/S3, NT-S1 | Partial | Suppression reason not shown on NT-S1; no link from failed delivery to fix the phone number and resend; secure-link TTL contradicts itself (24 h in GR-S3 vs 72 h in NT-S2/S3). |
| 6 | 8-year-old child, ultrasound, guardian consent | FO-S3, CS-S2, AD-S4 | Covered | Strong. Remaining: verifiable guardian identity evidence (DPDP §9), age-18 consent transition handling. |
| 7 | Patient registered twice; records must be merged | FO-S3 (duplicate review), GR-S1 | Gap | Duplicate detection exists only at registration. No post-hoc merge / master-patient-index tool anywhere; grievance GRV-8824 (“two records”) has no resolution path. |
| 8 | Scanner sends images with no matching order (unmatched study) | RT-S2, RT-S4 | Partial | RT-S4 is well designed but tagged Conditional while RT-S2 links into it; rebinding images to a patient is a single checkbox (needs two-person or DOB re-entry); no aging/SLA on stuck STAT studies. |
| 9 | Radiologist off sick; STAT queue backs up | RR-S1 | Gap | Teleradiology reassign disabled; no workload rebalance action (RA-S5 observes 22/20 but cannot act); STAT overdue is a red chip with no escalation workflow. |
| 10 | Branch loses internet for 3 hours | FO-S1, FO-S4, AU screens | Partial | Offline claims exist on two front-office screens only; billing, RIS, viewer, consent have no offline/degraded states; sync-conflict UX undesigned; IdP-unreachable sign-in behaviour undefined. |
| 11 | UPI payment stuck at “awaiting confirmation” | BL-S3 | Gap | No timeout/ambiguous-outcome state; no mark-as-pending-reconciliation with evidence; Cancel risks double charge with no warning. |
| 12 | Corporate/TPA patient at front desk | BL-S7, BL-S9 | Gap | Payer master is Post-MVP1 while payer-scoped price lists are MVP1-CORE; invoice has no payer field; desk cannot answer “is this employee covered?”. Decide: pull minimal payer entity into MVP 1 or remove payer price-list scope. |
| 13 | Patient requests deletion of their data (DPDP) | GV-S3, GV-S5 | Covered | Best-in-deck flow. Add: legal hold (open medico-legal case must suspend auto-deletion), execution-failure state, identity-check-failed state. |
| 14 | Suspected data breach (exposed report links) | GV-S4, PL-S6 | Partial | 72-h clock has no overdue/escalation state; no incident-creation screen (runbook starts mid-story); PL-S6 classifies PII-in-logs as SEV3 — that is a reportable breach and must route to the breach path. |
| 15 | Radiologist adds addendum with a new actionable finding | RR-S5, RR-S7 | Gap | No critical-result flag on addenda; no referrer notification that v2 exists; wrong-patient/wrong-study errors cannot be fixed by addendum and no retract/rebind workflow exists. |
| 16 | Reading radiologist needs last year's study from another branch | RR-S2, AZ-S2 | Gap | Prior is access-denied with an async “request access” — useless mid-read and clinically unsafe. Same-organisation, same-patient, treatment-purpose access should be allowed-and-audited (DPDP-compatible). |
| 17 | CT's AERB registration expires; US machine needs PNDT registration | AD-S11, AD-S9 | Gap | Validity dates are captured but nothing blocks scheduling/acquisition on expiry; PNDT machine-registration field absent from equipment modal; practitioner medical registration is optional even for radiologists. |
| 18 | Discount above cashier limit, single-staff evening shift | BL-S2, BL-S5 | Gap | All second-approver flows are same-station synchronous; no async approval queue (AD-S7 pattern exists for roles — reuse it for billing); no rejected state. |
| 19 | End of day: reconcile no-shows and cash | FO-S1, BL-S1 | Partial | No-show nudge exists on the dashboard; there is no end-of-day close: cash session totals, collections by mode, settlement vs gateway, variance sign-off. |
| 20 | Staff member exits; branch closes down | AD-S2, AD-S1, PL-S2 | Partial | User deactivation lacks dependency warnings (unsigned reports, sole admin); branch has delete-or-nothing (needs decommission lifecycle); org close hard-deletes patient data — conflicts with retention law (see 4.1). |

Score: 2 Covered / 8 Partial / 10 Gap. The gaps cluster in five themes: the critical-results loop, statutory enforcement, payment/billing edge cases, cross-branch access, and “who acts when a timer expires”. Fixing the P1/P2 items below turns 16 of these 20 scenarios green without adding business scope.

# 4. P1 — must fix before design sign-off

## 4.1 Statutory & compliance blockers

| # | Screens | Required change |
| --- | --- | --- |
| C-1 | IR-S1 | Form F must capture the pregnant woman's signed declaration (signature pad / thumb impression, as CS-S2 already does) plus address/ID particulars per state rules. A staff-tickable checkbox is not a statutory declaration. Also verify the performing doctor's PNDT registration is valid at this centre (registration is centre-specific). |
| C-2 | IR-S2 | Re-tag the monthly PC-PNDT submission to MVP1-CORE (or at minimum a raw export). A statutory monthly filing cannot be a cuttable screen. Add: submission receipt capture, correction/resubmission record type, month-cutoff rule (scan date vs completion date). |
| C-3 | RR-S3 / RR-S8 | The foetal-sex non-disclosure declaration must never render pre-ticked; require an explicit act by the signer or make it system-inserted immutable text. In RR-S8, statutory sections of regulated templates must be locked (not editable/removable by template admins). |
| C-4 | PL-S2 | Organisation close must not hard-delete patient data “beyond recovery”. This directly conflicts with the retention schedule (GV-S5: radiology 10 y, billing 8 y) and patients' medico-legal rights. Required: retention-hold/escrow, patient data export/portability step, cooling-off window (7–30 days), and four-eyes approval for the close action. |
| C-5 | BL cluster / AD-S8 | GST completeness: (a) GSTIN, CIN and licence numbers on org letterhead settings; (b) credit-note flow at invoice cancellation (post-filing cancellations legally require credit notes — BL-S8 defines the series but BL-S6 never uses it); (c) reconcile the two contradictory invoice number formats (INV-AW-2026-000511 vs INV/AND/{FY}/{0000}); (d) state e-invoicing (IRN/QR) explicitly as a roadmap item; (e) CGST/SGST vs IGST determination rule visible to billing staff. |
| C-6 | AD-S9 / AD-S11 | Make medical registration number mandatory per role (a radiologist cannot sign without one); PNDT toggle must force certificate number + validity; add PNDT machine-registration field to equipment; expiry of AERB/PNDT/medical registrations must block scheduling/acquisition/sign-off (or alarm loudly), not sit as passive text. |
| C-7 | AZ-S2 / AD-S4 | DPDP details: the access-denied screen currently leaks name/MRN/age/sex of the very patient it refuses access to — mask to a token. Guardian consent needs a verification-evidence field (which ID was checked). Add an age-18 consent transition rule. |

## 4.2 Patient-safety gaps

| # | Screens | Required change |
| --- | --- | --- |
| S-1 | RR-S6 / RR-S4 / RR-S5 / DD-S1 | Close the critical-results loop end-to-end: (a) define how notification is triggered at sign-off (auto-create + explicit send action on the queue row); (b) capture finding, severity tier and recipient at flag time; (c) allow critical flag on addenda; (d) severity tiers (red/orange) with different ack windows; (e) role-level queue owner + audible alarm when a window lapses (not a passive red chip); (f) patient-directed notification path for self-referred walk-ins; (g) pull a minimal referrer acknowledgement surface (“Results inbox”) into MVP 1 — the SMS-only loop is not closed-loop. |
| S-2 | RT-S1 / RT-S2 | Surface the safety gates where scanning starts: add gate-status columns/chips (contrast screening, consent, Form F, MR safety) to the technician worklist and a hard gate on “Perform” / “Mark acquired”. Blocked contrast override must require physician identity, not technologist self-override (CS-S1). |
| S-3 | RT-S2 / RR-S1 / RR-S2 | Partial-image studies: hard-block release-to-reading while a series is incomplete (or explicit recorded override); show image-completeness state on the reading worklist and inside the viewer. |
| S-4 | RR-S2 / AZ-S2 | Same-organisation prior studies must be readable during a read: allow-and-audit for treatment purpose instead of deny-and-request. Add request-pending/approved lifecycle states for the true cross-org case. |
| S-5 | RT-S3 / DD-S2 | Duplicate-order detection (same patient + procedure within N days — the deck itself demos this failure) and forced laterality for lateralised procedures. Add a one-question MR-safety/pregnancy flag at ordering so unsuitable patients are not booked and turned away at check-in. |
| S-6 | RT-S4 / FO-S3 | Wrong-patient defences: two-person confirmation or DOB re-entry when rebinding images to a different patient; add a patient merge/MPI screen (see 7); show DOB alongside similar names in worklists. |

# 5. P2 — fix within MVP 1

- Async approvals everywhere. Discount (BL-S2), refund (BL-S5), cancel (BL-S6) and role grants (AD-S3) all assume the second approver is at the same terminal. Reuse the AD-S7 approval-queue pattern for billing; add rejected/expired states and requester notification. Single-approver orgs need a documented fallback.

- Every countdown needs a zero-hour behaviour. SLA chips exist across RR-S1, RR-S6, GR-S1, GV-S1, GV-S3, GV-S4, GV-S7 — none designs the breach state (who is notified, what escalates, what the row looks like). Define one standard overdue pattern in the design system and apply everywhere.

- Payment edge cases. UPI pending-timeout/ambiguous-outcome recovery; cash mode UI (tender/change, drawer session); end-of-day reconciliation screen; refund method choice + refund-failure state; part-payment reason/credit policy; withhold-report-until-paid policy switch (an explicit org setting, whatever the answer).

- Delivery failure worklist. NT-S1 detects failures but nothing owns recovery: a failed-delivery queue with fix-contact-and-resend, the print-at-counter fallback queue (NT-S3 references it; no screen owns it), and suppression reasons shown inline (consent withdrawn / opted out / no destination). Resolve the 24 h vs 72 h secure-link TTL contradiction.

- Auth completeness. Design the missing password-stage errors, the 2FA verify step, lost-authenticator re-enrolment, backup-code generation at setup, admin unlock flow, badge/PIN re-lock screen for shared counters with fast user switching, and IdP-unreachable behaviour. Consolidate AU-S7–S13 into one templated entry screen to fund this.

- Report delivery visibility for clinicians. RR-S7 should embed distribution status (who received this report, when, via what channel) by cross-linking NT-S1; addendum (v2) must notify prior recipients.

- Offline states beyond the front office. Checklist items #13/#14 make offline-first an MVP1 foundation; the design shows it on 2 screens. Add an offline capability matrix per module (what works offline: registration, token, billing draft, report reading?) and design the degraded/queued/sync-conflict states for those modules.

- Dashboard drill-throughs and data freshness. AD-S6 KPI tiles (especially “6 critical-flagged pending”) need governed drill-through to worklists, an as-of timestamp, and export. RA-S5's “no drill-through” absolute should become audited drill-with-reason.

- Device/equipment operational alerting. IN-S1 “No reply” scanners and IN-S3 expired WhatsApp credentials must push-notify branch admins with queued-message impact, not wait to be discovered.

- Consent refusal and withdrawal outcomes. CS-S2 needs a “patient declines” terminal state that stops the study; consent withdrawal must visibly propagate to NT suppression with cross-references both ways.

# 6. Scope-tag corrections (Conditional → must-ship)

| Screen | Change | Why |
| --- | --- | --- |
| RT-S4 Exception queues | Conditional → MVP1-CORE | Unmatched/partial studies are daily events with multi-vendor modality fleets; RT-S2 links into it — cutting it creates a dead-end in a CORE flow. |
| IR-S2 Monthly submission | Conditional → MVP1-CORE | Statutory PC-PNDT obligation (see C-2). |
| RR-S8 Templates & macros | Conditional → MVP1-CORE (admin-lite) | CORE reporting depends on templates; someone must seed/maintain them, and regulated sections must be lockable. |
| GV-S5 Retention schedules | Conditional → MVP1-CORE (read-only defaults acceptable) | GV-S3 deletion decisions (CORE) compute keep-until dates from these rules. |
| AU-S13 Governance sign-in | Resolve contradiction | GV-S1–S6 are CORE but reachable only through a Conditional door; confirm the generic realm sign-in covers it. |
| BL-S9 Payers master | Post-MVP1 → minimal payer entity in MVP1, or remove payer price-list scope | Payer-scoped price lists are CORE; invoices need a payer/credit flag even if claims come later. |
| NT-S2/NT-S3 Templates & channels | Conditional → MVP1-CORE (minimum viable) | CORE report delivery (NT-S1) cannot operate without DLT-registered templates and channel setup in India. |

# 7. Net-new screens/states to add (within MVP 1 limits)

| # | Screen / state | Purpose |
| --- | --- | --- |
| N-1 | Referrer results inbox + critical-result acknowledgement (upgrade DD “SOON”) | Closes the critical-results loop in-product; without it acknowledgement lives only in SMS/phone records. |
| N-2 | Patient merge / MPI reconciliation | Duplicates will exist from day 1 (import + walk-ins). Four-eyes confirm, full audit, survivor-record rules. |
| N-3 | Async approvals queue (billing) | Reuse AD-S7 pattern for discounts/refunds/cancels; pending/approved/rejected/expired states. |
| N-4 | Failed-delivery & print-at-counter worklist | Owns NT failures: fix contact, resend, print fallback, suppression reasons. |
| N-5 | Cash session / end-of-day close | Open/close drawer, collections by mode, gateway settlement vs system, variance with sign-off. |
| N-6 | 2FA verify + recovery + admin unlock set | The most failure-prone auth steps are currently undesigned (see P2 auth). |
| N-7 | Visit/encounter summary | One thread per visit linking registration → orders → studies → reports → invoices → deliveries; becomes the IPD encounter spine later (checklist #15/#16). |
| N-8 | Legal hold | Suspend auto-deletion/retention for named records during medico-legal cases; required by GV-S3's own refusal example. |
| N-9 | Duplicate-order warning modal | Cheap interception on RT-S3/DD-S2 (see S-5). |
| N-10 | SLA-breach / overdue pattern (design-system state) | One reusable overdue component with owner + escalation hook, applied to every countdown. |
| N-11 | Modality/device down alert banner + notification | Surfaces IN-S1 outages inside RT/FO workflows so studies are not silently lost. |
| N-12 | Incident creation (breach triage) | Front door for GV-S4's runbook; classify suspected breach vs security event vs complaint. |

# 8. SLAs to define in the design (and mirror in the SoW)

Several SLA mechanisms exist visually (countdowns, targets) but the numbers, owners and breach behaviours are undefined. We propose the design carry a configurable SLA matrix per organisation with these defaults; contractual values to be agreed in the SoW.

| Area | Proposed default | Design implication |
| --- | --- | --- |
| Report turnaround (TAT) | STAT 60 min · ASAP 2 h · Urgent 4 h · Routine 24 h (per modality overrides) | Breach: auto-escalate to lead radiologist + rebalance prompt; visible on RR-S1 and AD-S6 (P90, not just median). |
| Critical result notification | Tier Red: notify ≤ 15 min of sign-off, ack ≤ 15 min · Tier Orange: notify ≤ 60 min, ack ≤ 4 h | Escalation ladder with named owner per tier; alarm on lapse; audit of every attempt (RR-S6). |
| Exception queue aging | Unmatched STAT study alert at 15 min; routine at 4 h | RT-S4 rows carry age + owner; escalate to branch admin. |
| Report delivery | First attempt ≤ 5 min after sign-off; retry x3 with backoff; failed-delivery review daily | Failed items land in N-4 worklist; suppression reasons explicit. |
| Complaint response (GR) | Critical 2 h · High 8 h · Medium 2 d · Low 5 d | Critical + care-safety flag also pages clinical lead, not only front office. |
| Access requests / approvals | Emergency access review ≤ 2 days (exists) · role-grant & billing approvals ≤ 4 business hours | Overdue approvals escalate to org admin; requester notified on decision. |
| Statutory clocks | Breach: CERT-In 6 h, DPB intimation without delay, detailed report 72 h · Deletion requests 30 d · PC-PNDT filing by the 5th | Already in GV-S3/S4; add overdue states + delegation when the owner is absent. |
| Platform availability | RPO ≤ 15 min, RTO ≤ 4 h (PL-S6) · uptime ≥ 99.5% branch-hours · support SEV1 response 15 min / SEV2 1 h / SEV3 next business day | Bind PL-S6 numbers contractually; monthly restore-test evidence per tenant; reclassify PII-in-logs out of SEV3 into the breach path. |
| Offline resilience | Registration/token/billing-draft operate offline ≥ 4 h; sync catch-up ≤ 15 min after reconnect; zero silent data loss | Matches checklist #13/#14; needs the offline capability matrix (P2). |

# 9. Foundation to lock now — so the core is never rebuilt

MVP 1 is the foundation module for LIS, patient/referrer portals, multi-branch rollout, IPD, SaaS white-label and the AI roadmap. The following are design/architecture commitments we ask NUMINACORE to confirm in Phase 0 documents. They are cheap now and prohibitively expensive later. Stack context: Java (Spring Boot) backend, React frontend — both are appropriate choices for this platform; specific recommendations below.

- FHIR R4-aligned domain model from day 1. Patient, Encounter, ServiceRequest, ImagingStudy, DiagnosticReport, Observation, Consent, Practitioner, Organization/Location, Invoice, Coverage — internal entities should map 1:1 to these resources even though FHIR APIs ship later (checklist #84, #149). This is what makes ABDM, portals, LIS and IPD additive instead of a re-model.

- One canonical identifier scheme. The deck shows four patient-ID formats (MRN-004822, PT-2026-08841, MRN 4471-2205, PID) and two invoice formats. Lock one org-wide MRN format with check digit, one accession format, one document-number registry — and a published ID-mapping rule for billing/clinical linkage (also a DPDP question).

- Encounter/visit spine. Every order, study, report, invoice, delivery and consent event hangs off an encounter (N-7). The IPD-ready model (checklist #16) is exactly this — admission becomes a long encounter. Screens currently link artifacts ad hoc.

- Event backbone. Publish domain events (PatientRegistered, OrderPlaced, StudyAcquired, ReportSigned, CriticalFlagged, PaymentCaptured, ConsentWithdrawn) on a broker (Kafka or RabbitMQ) from MVP 1 (checklist #24). Notifications, portals, analytics, AI triage and sync all become subscribers — no core rework.

- AuthZ as a policy service. The screens already imply RBAC + ABAC (branch, care-team relationship, purpose-of-use, plan entitlements, break-glass). Centralise policy decisions (Keycloak for identity + a policy engine à la OPA/Cedar) instead of per-screen checks; the same service later authorises FHIR APIs and portals.

- Append-only, hash-chained audit log with one schema. AUTH-xxxx / PLAT-BG-xxxx references already exist — standardise the event shape (actor, subject patient, purpose, basis, before/after) across all 18 clusters; it feeds GV-S2 review, DPDP evidence and future anomaly detection.

- Terminology service with version pinning. AD-S12 as a service; every signed report pins the code-system versions used, so ICD/SNOMED/LOINC upgrades never mutate historical documents (checklist #158).

- Notification abstraction with consent + DLT registry. Channel-agnostic outbox keyed to consent purposes; per-variant DLT template IDs; suppression reasons as first-class data. Portals and WhatsApp become new channels, not new code paths.

- Multi-tenant + residency keys on every row. tenant_id/org_id/branch_id + region pinning from the first migration (checklist #4–6, #48, #120); the regional rulebook engine (PL-S4) is the right pattern — add human-readable rule diffs.

- API-first contract. Every screen action is an OpenAPI-specified endpoint; the React SPA is client #1, patient PWA and referrer portal are clients #2/#3 on the same APIs. No screen-scraping its own backend.

- Imaging gateway as a separate service. Isolate DIMSE/DICOMweb (C-STORE/C-FIND/MWL, QIDO/WADO/STOW) in a dedicated Java service (dcm4che is the de-facto library); the second PACS route (checklist #97) then plugs in without touching core. For the viewer, evaluate integrating OHIF (open-source, React-native fit) before building measurement/MPR tooling from scratch.

- Immutable document rendering. Signed reports/invoices render to versioned, letterhead-effective-dated PDFs stored immutably; re-branding never alters issued documents (AD-S8 gap).

- Offline/sync architecture decision now. Which modules are offline-capable, edge data store, conflict policy (last-write-wins vs field merge vs queue), idempotency keys on every mutation (the accession pattern in RT-S3 generalised). Checklist #12–14 say staged implementation — fine, but the contract must be designed in Phase 0.

- Time and money conventions. Store UTC + branch timezone, display IST-primary with one rule (deck currently mixes both); money in minor units with currency per amount (the AED rows show why); one date format (the deck mixes DD/MM and ISO).

# 10. Prototype data errors to correct in the deck

These are mock-data defects, but in a safety-critical design document they matter — several demonstrate the exact failure the product must prevent. Please correct before the deck is used for UAT scripts or training.

- Accession ACC-2026-88213 is attached to two different patients/procedures (Priya Menon CT head plain in RT/RR screens vs Fatima Sheikh CT abdomen with contrast in CS-S1/S2).

- RT-S3 order confirmation shows MODALITY: CT for an ultrasound obstetric order.

- DD-S2 walks through placing a duplicate MRI order (already scheduled in DD-S1) with no warning — if intentional, label it as the failure case; otherwise fix.

- Patient inconsistencies: Rahul Nair 61y (RA-S1/S3) vs 58y (RA-S4); Meera Krishnan MRN-004802 vs MRN-002741 (RA-S8); MRN format “4471-2205” in RA-S10.

- Invoice numbering: INV-AW-2026-000511 (BL-S2/3/4/6) vs configured series INV/AND/{FY}/{0000} (BL-S8).

- Secure-link TTL: 72 h (NT-S2/S3) vs 24 h in the patient SMS (GR-S3) vs ~24 h (PT-S1).

- Receipt shows CGST/SGST “(6%)” with ₹0.00 amounts on an exempt service (BL-S4) — label as Exempt.

- Mixed currencies (AED) inside an INR branch worklist with an INR-only total (BL-S1).

- AD-S6 “Cancellations by reason” widget scoped to Pune Camp while page filter says All branches.

- Mammography appears in dashboard modality chart but not in practitioner “scans they read” options (AD-S9).

- RA-S7 and RA-S12 are missing from the numbering sequence (S6→S8, S11→S13) — confirm whether screens are missing or numbering is wrong.

- Tenant naming switches between Meridian and Sunrise Diagnostics across clusters — fine if intentional, please annotate.

- AU-S2: TOTP QR panel displays while the Passkey radio is selected.

- RA-S9 shows headline “PR — Partial response” while an unverified new lesion (which would force PD) is pending — the banner must be gated on verification.

# 11. Open questions for NUMINACORE

- Q1. Report release vs payment: is a signed report withheld until dues are cleared? We need this as an explicit org-level policy switch either way.

- Q2. Preliminary (unsigned) impressions visible to referrers (DD-S1): we want this org-configurable and default-off for regulated OB studies. Confirm.

- Q3. What exactly is the “Confirm your identity” mechanism at report sign-off and approvals (password / TOTP / passkey)? Legal validity of the e-sign under the IT Act should be stated in Phase 0.

- Q4. Sign-off action matrix: which actions trigger step-up re-authentication (AU-S6)? Over-triggering will wreck radiologist throughput.

- Q5. Where do report templates come from at go-live if RR-S8 stays Conditional — who seeds and maintains them?

- Q6. DICOM viewer: build vs integrate (OHIF or commercial)? MPR/priors comparison expectations for MVP 1 reads (spine MRI in 1×1 will draw clinical pushback).

- Q7. Which single PACS/viewer route is assumed in these designs (checklist #66)? The exception-queue design implies a staging archive — confirm the component architecture.

- Q8. Doctor Desk users: are external referring doctors inside the staff Keycloak realm (AU-S7)? If so, how is realm/branding/segmentation handled?

- Q9. Offline capability matrix: exactly which of the 58 CORE screens work offline in MVP 1, on what edge infrastructure?

- Q10. Data migration (AD-S5): what consent state do imported legacy patients carry, and is there a compensating “reverse batch” path for a bad import?

- Q11. Privacy Officer vs Data Protection Officer: one statutory role definition, please — the deck uses both titles across GV screens for different people.

- Q12. Multi-branch staff: users appear bound to one role + one branch (AD-S2). How will a radiologist covering two branches be modelled in MVP 1 (this affects worklists, priors access and PNDT centre-specific registration)?

# Annex A — Cluster-by-cluster verdicts (all 18 clusters, 106 screens)

| Cluster | Screens | Verdict | Summary |
| --- | --- | --- | --- |
| Patient report access (PT-S1–S4) | 4 | Good | Strong OTP/expiry/lockout states. Fix TTL inconsistency; plain-language report correctly Post-MVP1. |
| Front Office (FO-S1–S10) | 10 | Good | Best operational cluster: offline notes, duplicate review, guardian flow, privacy-aware token board. Add: merge tool, gate-status visibility, EOD close. |
| Radiology Technician (RT-S1–S4) | 4 | Mixed | RT-S2/S4 state design excellent; RT-S1 lacks safety-gate visibility and auto-refresh; RT-S4 must be CORE; no duplicate-order check. |
| Radiologist Reading (RR-S1–S8) | 8 | Mixed | Solid reporting chain (draft→sign→addendum, immutability). Critical-results loop has holes (S-1); priors blocked (S-4); templates admin Conditional (re-tag). |
| Clinical Safety & Consent (CS-S1–S2) | 2 | Mixed | Right screens, wrong details: eGFR dead-end, technologist override, English-only consent text, no refusal state. |
| Imaging Regulatory (IR-S1–S2) | 2 | Must fix | Form F missing patient signature; monthly submission must be CORE (C-1/C-2). |
| Doctor Desk (DD-S1–S2) | 2 | Mixed | Access states + break-glass strong (add auto-expiry). Results inbox “SOON” undermines critical-results loop; duplicate-order demo failure. |
| Billing & Setup (BL-S1–S9) | 9 | Must fix | Flows exist but India gaps: GST/credit notes/numbering (C-5), UPI pending, cash sessions, async approvals, payer inversion (BL-S9). |
| Notifications & Delivery (NT-S1–S3) | 3 | Good | Privacy-first design excellent (no-PHI templates, DLT-aware). Add failure-recovery worklist, suppression reasons, TTL fix; re-tag S2/S3 minimum to CORE. |
| Grievance (GR-S1–S3) | 3 | Good | Solid queue/wizard/resolution. Add clinical escalation for care-safety flags, anonymous channel, breach-type category, reopen state. |
| Tenant/Branch Admin (AD-S1–S12) | 12 | Mixed | Consent admin (AD-S4) and import (AD-S5) strong. Registration-expiry enforcement absent (C-6); single-role/branch users; branch decommission lifecycle missing. |
| Integration & Devices (IN-S1–S3) | 3 | Mixed | Good connection testing. No outage alerting; duplicate write-surface with AD-S11; DLT content templates missing; IN-S3 Post-MVP1 vs CORE delivery needs resolution. |
| Identity/Sign-in (AU-S1–S13) | 13 | Mixed | AU-S1/S4/S5/S6 excellent state coverage. 13 screens spend 4 pages on happy-path entry doors while 2FA-verify, recovery and unlock flows are undesigned — consolidate and redistribute effort. |
| Authorization (AZ-S2) | 1 | Mixed | Good denial taxonomy; leaks patient demographics on denial (C-7); no request lifecycle states. |
| Governance & Compliance (GV-S1–S9) | 9 | Good | GV-S3 deletion pipeline is best-in-deck. Add legal hold, overdue states, rights-request execution flows, PO vs DPO role cleanup; PL-S2 contradiction (C-4). |
| Platform Operator (PL-S1–S8) | 8 | Mixed | Support-access design (PL-S5/S7) is exemplary. Org close deletion (C-4), rulebook diffs, feature-toggle blast-radius preview, revoke for active support sessions. |
| Advanced Radiology + AI (RA-S1–S13) | 11 | Good (concepts) | Correctly Post-MVP1 with consent + human-in-the-loop framing. Note for roadmap: unscored-study ordering hazard, QA discrepancy dead-end, RECIST banner gating, follow-up tracker terminal states. |
| Doctor Desk Advanced (DA-S1–S2) | 2 | Good (concepts) | Sensible read-only trends + messaging guardrails; add urgent-content interception and follow-up bridge when built. |

Closing note: we are happy with the overall direction and quality bar of this walkthrough. Resolving Sections 4–7 in the design (before build) and confirming the Section 9 foundation commitments in the Phase 0 architecture documents will let us sign off MVP 1 UI/UX with confidence that this core will carry the full roadmap without rework.